Step 5: Monitor

# Management-Level Performance Dashboard

| How to use this template |  |
| --- | --- |
| Why would you use this template? | Use this template with your management team to assess progress on the outcomes and targets set during Steps 1 and 2 to achieve your organization’s initiatives |
| When would you use this template? | At your monthly program , operational, and quarterly reviews |

| Strategic Priority | Initiative | Outcomes | Lead | Annual Target | Actual Progress | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Strategic Priority 1 | List initiatives from Step 1 | List the expected outcomes for each initiative from Step 1 | List initiative owner here | Include target goal set during planning progress | Include most recent status on initiative | Code in color |
|  | 1.1 : EXAMPLE: Assess and segment sites into four broad categories | - Each state is placed into one of four categories | - George W | - All sites completed by Q2 2011 | - Completed by Feb 2011 |  |
|  |  | - Decision made on which sites to exit | - George W | - Closure sites determined by Q3 | - In negotiation about potential closure sites |  |
|  | - EXAMPLE: Assemble support teams and prepare supports for each category | - Support teams are established | - Sally O - Hillary J | - Four support teams set up by Q32011 | - Three of four support teams established - Working on plan for serving struggling sites |  |
|  | - EXAMPLE: Engage in long-term strategic planning with high priority sites | - First long term strategic plan is complete | - Billy C - Danny K | - Finalized strategic plans completed by Q22012 | - One plan finished, all other plans 50% completed |  |
| Strategic Priority 2 |  |  |  |  |  |  |
| Strategic Priority 3 |  |  |  |  |  |  |